Release Plan

Team Hipster – Slug Search

**High Level Goals:**

1. We want to provide the ultimate mobile companion app to the student portal website by providing users with better UI

2. Push notifications alerts when a certain full class becomes open

3. The ability to see class/professor ratings with RateMyProfessor.

**Sprint 1**

User Story 1 (5pts): As a user I want to be able to see the app using any mobile device so that I can check status of classes without using a computer.

User Story 2 (5pts): As a user I want to be able to see whenever the next time a class becomes available so that I don't miss adding the class.

**Sprint 2**

User Story 1 (8pts): As a user I want a user friendly app that allows for an optimal viewing of classes so that I waste less time searching for classes.

User Story 2 (5pts): As a user I want to be able to read the user manual for SlugSearch.

**Sprint 3**

User Story 1 (5pts): As a user I want to be able to know right away when a class becomes open so that I can react accordingly.

User Story 2 (5pts): As a user I want to be able to directly see ratings of the class or professor so that I can immediately decide if I want to add a class.

User Story 3 (8pts): As a tester I need to be able to do software builds and run regression tests.

**Product Backlog**:

-Adding user profiles to store classes (keep in mind we cannot add these stored classes without being in the school portal therefore feature is not necessary).

-Course schedule to image file creator (Again this faces the same problem in that we cannot import student portal schedules).

-Adding links to the campus bookstore

Adding a link to myUCSC so a user can enroll

Adding a map of campus to see where class locations are

Enabling notifications when certain classes become open, etc.

Let users leave comments on classes for other users